PRODUCT REQUIREMENTS DOCUMENT

Version 1.0  |  Confidential

Alumni Compass Platform

Transforming Yemen's Graduates into Employable Professionals

| A | I |
| --- | --- |
| Document Type | Product Requirements Document |
| Version | 1.0 — Initial Release |
| Target Market | Yemen → MENA → Global |
| Team Size | 3–6 Student Developers |
| Stack | React · Laravel · WebRTC · AI |
| Date | 2025 |
| Classification | Confidential — Internal Use |

# 1. Executive Summary

Alumni Compass is an AI-powered digital platform purpose-built to bridge the critical gap between university graduation and professional employment for graduates in Yemen and the broader MENA region. The platform combines intelligent mentor matching, NLP-driven CV optimization, low-bandwidth-optimized video mentoring, and smart scheduling into a single cohesive product.

Yemen faces one of the highest graduate unemployment rates in the Arab world. Structural mismatches between academic curricula and market demand, combined with near-total absence of organized mentorship infrastructure, leave the majority of new graduates directionless. Alumni Compass addresses this through four AI engines, a mobile-first Arabic interface, and a monetization model designed to remain accessible during early adoption.

Product Positioning Alumni Compass is the first intelligent graduate-to-professional pipeline in Yemen — not a job board, not a static directory, but a living AI system that learns from each interaction to produce better mentor matches, smarter CV recommendations, and faster career outcomes.

## Core Value Propositions

- Graduates receive personalized mentor matches within minutes of signing up, not weeks of searching.

- CVs are analyzed, scored, and re-written to pass Applicant Tracking Systems before a single application is submitted.

- Video mentoring sessions work reliably on Yemeni internet connections (as low as 256 kbps) through adaptive WebRTC architecture.

- Intelligent scheduling eliminates the back-and-forth of finding mutual availability between mentors and graduates.

- All core features are available at no cost at launch, with premium tiers introduced at Month 4.

| Metric | Month 3 | Month 6 | Month 12 |
| --- | --- | --- | --- |
| Registered Graduates | 500 | 2,500 | 10,000 |
| Active Mentors | 50 | 200 | 600 |
| Sessions Completed | 200 | 1,500 | 8,000 |
| CVs Optimized | 300 | 2,000 | 9,000 |
| Match Accuracy (AI) | 72% | 81% | 88% |

# 2. Problem Statement

## 2.1 Yemen Graduate Market Gap

Yemen's higher education system produces approximately 60,000 graduates annually across 26 governorates. Yet structural deficiencies at every layer of the post-graduation ecosystem create what can only be described as a lost generation pipeline.

| Pain Point | Impact Level |
| --- | --- |
| No organized mentorship infrastructure | Critical |
| Curricula 5–10 years behind industry needs | Critical |
| CV writing skills near-zero among graduates | High |
| Professional networks inaccessible to new grads | High |
| No career roadmap guidance post-graduation | High |
| Expensive or unavailable internet connectivity | Medium-High |
| Limited trust in digital platforms | Medium |
| No ATS awareness among job seekers | Critical in MENA hiring |

## 2.2 Root Cause Analysis

- Universities focus on knowledge delivery but provide zero structured career transition support.

- Experienced alumni and professionals have no organized channel to give back to new graduates.

- Digital career tools designed for Western markets (LinkedIn, Indeed) fail in low-bandwidth, Arabic-language environments.

- No local SaaS solution exists specifically targeting Yemen or the broader under-served MENA graduate segment.

- ATS-based hiring is growing in MENA (especially Gulf markets where Yemeni graduates emigrate) yet graduates are entirely unprepared for it.

Market Signal Over 78% of Yemeni graduates surveyed in available academic literature report having no access to professional mentoring during their first two years post-graduation. The platform addresses a documented, measurable, and urgent need.

# 3. Product Vision

To become the first AI-native graduate empowerment platform in Yemen that transforms uncertain graduates into career-ready professionals through intelligent mentorship matching, personalized career roadmaps, and AI-assisted professional branding — starting in Yemen and expanding across the Arab world.

## 3.1 Vision Statement

Vision "Every Yemeni graduate deserves access to a mentor, a roadmap, and the tools to present themselves professionally — regardless of their geographic location, family connections, or financial means."

## 3.2 Mission Statement

Mission Alumni Compass delivers AI-powered career guidance, mentor matching, and professional development tools to university graduates in Yemen, making world-class career support accessible to everyone.

## 3.3 Strategic Pillars

| Accessibility Works on low-end phones, weak internet, in Arabic — no premium hardware or connectivity required. | Intelligence Every recommendation improves with use. The system learns from session outcomes, graduate trajectories, and mentor feedback. |
| --- | --- |

| Trust Verified mentors, transparent reviews, and institutional partnerships build credibility in a trust-deficient market. | Scalability Architecture supports 10x user growth without re-engineering. Multi-language and multi-country expansion from Day 1. |
| --- | --- |

# 4. Goals & Success Metrics (KPIs)

## 4.1 Product Goals

- Deploy a production-ready MVP within 90 days of project kickoff.

- Achieve a mentor-to-graduate ratio of at least 1:20 within 6 months.

- Generate measurable career outcomes (job placements, internships) within 12 months.

- Build a CV optimization engine with a measurable ATS score improvement of ≥30% per submission.

- Maintain video session success rate ≥90% on connections as low as 256 kbps.

## 4.2 Key Performance Indicators

| KPI | Measurement | Target (M6) | Target (M12) |
| --- | --- | --- | --- |
| Graduate Registrations | Platform accounts | 2,500 | 10,000 |
| Mentor Registrations | Verified profiles | 200 | 600 |
| Sessions Completed | Completed bookings | 1,500 | 8,000 |
| AI Match Accuracy | 5-star session rate | 81% | 88% |
| CV ATS Score Improvement | Before vs. after | +30% | +45% |
| Session Completion Rate | Started vs. finished | 85% | 92% |
| DAU/MAU Ratio | Engagement quality | 18% | 28% |
| Mentor Retention (90-day) | Active mentor rate | 60% | 75% |
| Employment Outcomes | Reported jobs/internships | 50 | 400 |
| NPS Score | Quarterly survey | 40+ | 55+ |

# 5. Target Users & Personas

## 5.1 Persona 1 — The Confused Graduate

Ahmed, 23 — Computer Science Graduate, Sana'a Ahmed graduated 8 months ago with a CS degree. He has never written a CV, has no professional network, and doesn't know which career path to pursue. He owns a mid-range Android phone with intermittent internet. He is eager to learn but has no structured guidance. He tried applying for three jobs with a poorly formatted CV and received no responses. He speaks Arabic primarily, has basic English reading skills.

Goals: Get a job in software development or IT. Understand his skill gaps. Build a professional identity.

Frustrations: No career center at his university. Can't afford paid courses. Doesn't know who to ask for guidance.

Platform Usage: CV Builder, AI Mentor Recommendation, Session Booking, Career Roadmap.

## 5.2 Persona 2 — The Experienced Mentor

Dr. Layla, 38 — Software Engineering Manager, Remote (works for Gulf company) Layla graduated from Aden University 15 years ago and now manages a team of 12 engineers for a Dubai-based firm. She wants to give back to Yemeni graduates but has no platform to do so. She has 5-10 hours per month available for mentoring. She is comfortable with video calls and expects a professional, easy-to-use booking system.

Goals: Mentor 2-3 graduates per month. Share industry knowledge. Build her professional reputation.

Platform Usage: Mentor Profile Management, Session Scheduling, Session History, Feedback Tools.

## 5.3 Persona 3 — The Platform Admin

Omar, 28 — Platform Operations Manager Omar is responsible for mentor verification, content moderation, system health monitoring, and generating reports for the university partnership board. He needs a clean dashboard, easy moderation tools, and exportable analytics.

Goals: Approve mentors, monitor session quality, handle disputes, generate monthly KPI reports.

Platform Usage: Admin Dashboard, User Management, Analytics, Notification Management.

## 5.4 Persona 4 — University Career Center (Future)

A university career center director seeking to license the platform to provide structured career support to their graduating cohort, access aggregate analytics, and integrate with their student management system.

# 6. Market Opportunity

## 6.1 Yemen — Immediate Target Market

- ~60,000 university graduates produced annually across Yemen.

- Estimated 68%+ youth unemployment rate in Yemen (World Bank proxies).

- Zero organized digital mentorship platforms currently operating in Yemen.

- First-mover advantage: no direct competitor in this exact niche.

- Gulf labor markets (Saudi Arabia, UAE) are primary destinations for Yemeni graduates — ATS-optimized CVs directly improve Gulf employment outcomes.

## 6.2 MENA — Medium-Term Expansion

| Country | Annual Graduates | Unemployment Rate | Market Stage |
| --- | --- | --- | --- |
| Yemen | 60,000+ | ~68% | Launch Market |
| Egypt | 400,000+ | ~30% | Year 2 Target |
| Iraq | 200,000+ | ~36% | Year 2 Target |
| Libya | 50,000+ | ~20% | Year 3 Target |
| Jordan | 80,000+ | ~22% | Year 3 Target |

Total Addressable Market (TAM) MENA graduate population: 2.5M+ annually. Even at 2% penetration with $10 average revenue per user per year, TAM represents $5M+ recurring revenue. The B2B university licensing model multiplies this further.

# 7. Full Feature Breakdown

## 7.1 Graduate Features

| Feature | Description | Priority |
| --- | --- | --- |
| Smart Onboarding Wizard | Multi-step profile builder: major, skills, goals, experience, location, interests | P0 |
| AI Mentor Discovery | AI-ranked mentor cards with match score, specialization badges, session history | P0 |
| Session Booking | Calendar-based booking with time zone handling and instant confirmation | P0 |
| AI CV Builder | Step-by-step CV creation with real-time ATS scoring and improvement tips | P0 |
| Career Roadmap | AI-generated, role-specific skill development timeline with milestones | P1 |
| Session History | Full history of past sessions with notes, recordings, and mentor feedback | P1 |
| Skill Assessment | Self-assessment quiz mapped to industry frameworks (SFIA, O*NET) | P1 |
| Job Board Integration | Curated job listings matched to graduate profile (external API aggregation) | P2 |
| Achievement Badges | Gamified progress tracking: sessions completed, skills validated, CVs submitted | P2 |
| Mentor Reviews | Post-session structured review with 5-star rating and qualitative feedback | P1 |

## 7.2 Mentor Features

| Feature | Description | Priority |
| --- | --- | --- |
| Professional Profile | Rich profile with career history, expertise tags, languages, availability calendar | P0 |
| Availability Management | Weekly recurring + one-off slot management with buffer time controls | P0 |
| Session Management | Upcoming/past sessions dashboard with graduate profile pre-view | P0 |
| Session Notes Tool | Private session note-taking with optional sharing to graduate | P1 |
| Graduate Progress Tracker | View progress of mentees across multiple sessions | P1 |
| CV Review Tool | Request and annotate graduate CVs prior to sessions | P1 |
| Earnings Dashboard | Track session volume, completed hours, and (future) payment history | P2 |
| Impact Report | Monthly auto-generated report of mentoring impact and graduate outcomes | P2 |

## 7.3 Admin Dashboard

- User Management: Browse, search, filter, suspend, and export graduates and mentors.

- Mentor Verification Queue: Review uploaded credentials, approve/reject with reason logs.

- Session Moderation: Monitor session reports, dispute handling, inappropriate content flagging.

- Platform Analytics: Real-time KPI dashboard with cohort analysis, funnel tracking, and retention metrics.

- Content Management: Manage career resources, blog posts, and guidance articles.

- Notification Center: Broadcast platform-wide announcements and system alerts.

- Audit Logs: Full action trail for all admin operations with timestamps and operator IDs.

- University Partner Portal: Generate per-institution reports and manage partnership accounts.

## 7.4 AI Features (Deep Specification)

### AI Engine 1 — Mentor Recommendation System

The recommendation engine is the platform's core differentiator. It operates as a weighted multi-factor scoring system enhanced with collaborative filtering signals over time.

Phase 1 — Rule-Based Weighted Scoring (MVP):

When a graduate completes onboarding, the system constructs a feature vector V_g representing their profile:

Graduate Feature Vector V_g = [specialization, target_role, skill_set, experience_level, location_pref, language, industry_interest, availability_hours] Each mentor has a corresponding vector V_m. A weighted cosine similarity score is computed: Score(g, m) = Σ (w_i × similarity(V_g[i], V_m[i])) Weights (sum to 1.0): • Specialization match: 0.30 • Target role alignment: 0.25 • Skill overlap (Jaccard): 0.20 • Location preference: 0.10 • Language match: 0.10 • Availability overlap: 0.05

Phase 2 — Collaborative Filtering (Month 4+):

After accumulating 500+ sessions, a user-user collaborative filter supplements the rule-based score. Graduates with similar profiles who rated a mentor highly generate a boosted recommendation score. Implemented using the Surprise library (Python) or custom matrix factorization.

Phase 3 — ML Enhancement (Month 8+):

A gradient-boosted model (XGBoost or LightGBM) is trained on session outcome labels (rating ≥ 4 = positive). Features include all profile fields plus behavioral signals: time-on-profile, re-booking rate, and session completion ratio.

### AI Engine 2 — NLP CV Builder + ATS Optimization

The CV engine operates in three stages: parsing, optimization, and scoring.

Stage 1 — Resume Parsing Input: Graduate uploads existing CV (PDF/DOCX) or fills structured form. Processing: Uses pdf2text + python-docx for extraction. Named Entity Recognition (NER) via spaCy or HuggingFace identifies: name, contact info, education, work experience, skills, certifications. Output: Structured JSON object passed to optimization engine.

Stage 2 — Keyword Optimization Process: Graduate selects target job role/industry. The engine queries a curated keyword database (mapped to O*NET occupational definitions) for that role. Missing high-frequency keywords from the graduate's CV are flagged. The system suggests where and how to incorporate them naturally using a T5/GPT-style generation prompt: "Add [keyword] to this bullet point while preserving factual accuracy."

Stage 3 — ATS Scoring ATS Score = (keyword_coverage × 0.35) + (formatting_clean × 0.25) + (section_completeness × 0.20) + (grammar_score × 0.15) + (length_compliance × 0.05) Formatting checks: No tables in header, no text boxes, standard section headings, single-column layout. Grammar: LanguageTool API (free, open-source) for grammar and style scoring. Output: Score 0–100 with actionable improvement checklist.

### AI Engine 3 — Low-Bandwidth Video Mentoring

Built on WebRTC peer-to-peer protocol with a custom signaling server and TURN/STUN infrastructure designed for Yemeni connectivity conditions.

Connection Architecture Signaling Server: Laravel WebSocket (via Soketi) handles offer/answer/ICE candidate exchange. STUN Server: Google STUN (stun.l.google.com:19302) for peer discovery — FREE. TURN Server: Self-hosted Coturn on a $5/month VPS for relay fallback when P2P fails behind symmetric NATs. Adaptive Bitrate: Starting at 800kbps, dynamically scaling down to 150kbps video + 32kbps audio when packet loss > 5%. Fallback Modes: (1) Audio-only when video fails, (2) Text chat when audio degrades, (3) Async message board for severe connectivity.

Bandwidth Tiers Tier 1 (>1 Mbps): Full HD video (720p) + stereo audio Tier 2 (512kbps–1Mbps): SD video (480p) + mono audio Tier 3 (256–512kbps): Low-res video (240p) + compressed audio Tier 4 (<256kbps): Audio only + screen share disabled Tier 5 (<64kbps): Text/chat mode only

### AI Engine 4 — Intelligent Scheduling Engine

Scheduling Logic 1. Graduate requests a session with a mentor. 2. System queries mentor's availability_slots table, filtering slots ≥ 24 hours in future. 3. Conflict detection: Cross-references existing bookings table (status: confirmed/pending). 4. Slot scoring: Morning slots (9–12) boosted for mentors with morning preference flags; evening slots boosted for working mentors. 5. Top 5 slots presented to graduate ranked by mutual preference score. 6. On booking confirmation: Calendar invite generated (ICS format), webhook triggers reminder queue. 7. Reminders: 24h email + in-app notification, 1h push notification, 15-min push notification. 8. No-show logic: Auto-mark as no-show after 10 minutes past start time, trigger rescheduling flow.

## 7.5 Communication Features

- In-Platform Messaging: Real-time chat (pre and post session) with message history, file sharing (CV uploads), and read receipts.

- Notification System: Multi-channel delivery — in-app, email, and push notifications via FCM (Firebase Cloud Messaging — free tier).

- Session Video Room: Embedded WebRTC room with screen sharing, chat sidebar, notes panel, and bandwidth indicator.

- Email Notifications: Transactional emails via Resend.com (3,000 free emails/month) for bookings, confirmations, reminders.

## 7.6 Career Growth Features

- Career Roadmap Generator: AI-generated 6–18 month development plan based on graduate's current profile vs. target role requirements.

- Resource Library: Curated articles, videos, and course links (external) organized by career stage and specialization.

- Skill Gap Visualizer: Visual chart comparing graduate's current skills against target role's required skills.

- Progress Journal: Graduate-maintained log of learning milestones, with mentor visibility option.

- Community Feed: Shared success stories, tips, and opportunities — moderated by admin team.

# 8. User Journeys

## 8.1 Graduate Onboarding Journey

- Graduate visits platform → sees Arabic landing page with social proof.

- Registers with phone number (OTP via SMS) or Google OAuth.

- Completes 5-step onboarding wizard: (1) Personal Info, (2) Education & Major, (3) Career Goals, (4) Skill Self-Assessment, (5) Mentoring Preferences.

- Profile strength meter shows completion percentage — encourages 100% completion.

- Immediately presented with top 5 AI-matched mentors with match scores displayed.

- Prompted to build CV using AI CV Builder before booking first session.

- Receives welcome email with quick-start guide and first session discount.

## 8.2 Mentor Registration Journey

- Mentor visits platform → clicks 'Become a Mentor' → sees value proposition.

- Registers with email + LinkedIn OAuth (to pull professional profile data automatically).

- Completes mentor application: bio, expertise areas, years of experience, industries, mentoring style.

- Uploads verification documents: ID + professional credential (LinkedIn profile URL, employer email, or certificate).

- Admin review queue: within 48 hours, admin approves/rejects with feedback.

- Approved mentor sets weekly availability calendar and session duration preferences (30/45/60 min).

- Mentor profile goes live — AI system begins indexing profile for graduate matching.

## 8.3 Booking a Mentorship Session

- Graduate browses or reviews AI-recommended mentors.

- Opens mentor profile → reads bio, reviews, session history stats.

- Clicks 'Book Session' → calendar view shows available slots for next 14 days.

- Selects preferred slot → enters session goal (1-2 sentences) + optionally attaches CV.

- Booking request sent to mentor → mentor receives push + email notification.

- Mentor confirms or proposes alternative → graduate notified.

- On confirmation: both parties receive calendar invite (ICS) + video room link.

- Reminder notifications at 24h, 1h, 15min before session.

- Session runs in platform's WebRTC room → session auto-closes after duration.

- Post-session: both parties complete structured feedback form within 24 hours.

## 8.4 Building an ATS-Optimized CV

- Graduate navigates to CV Builder → chooses: 'Build from scratch' or 'Upload existing CV'.

- If uploading: system parses CV, extracts structured data, pre-fills form fields.

- Graduate selects target job role/industry from dropdown (mapped to O*NET taxonomy).

- ATS scoring begins in real time as graduate fills each section.

- Keyword gap analysis shown on right panel — missing high-value keywords highlighted.

- AI suggestions appear per section: 'Consider adding [keyword] to your skills section.'

- Grammar check runs via LanguageTool API — issues highlighted inline.

- Final ATS score displayed: 0–100 with breakdown by category.

- Graduate exports CV as PDF or DOCX — formatting guaranteed ATS-safe.

- CV version history saved — graduate can compare versions over time.

## 8.5 Receiving AI Mentor Recommendation

- System computes V_g for graduate from onboarding data.

- All active mentor vectors retrieved from database.

- Weighted cosine similarity computed for each mentor pair.

- Top 10 mentors scored and ranked.

- Secondary filter: availability in next 7 days applied.

- Final top 5 presented to graduate with: match score percentage, primary reason for match, mentor specialization badges, and earliest available slot.

- Graduate can dismiss a recommendation → system records signal for model improvement.

# 9. Technical Architecture

## 9.1 Architecture Overview

Architecture Pattern Monolithic Laravel API with modular service layer. React SPA frontend. WebRTC signaling via WebSocket. AI services as Python microservices called via HTTP from Laravel. This architecture is realistic for a 3-6 person student team and avoids over-engineering.

## 9.2 Frontend — React

- Framework: React 18 with Vite (fast builds, no Create React App overhead).

- State Management: Zustand (lightweight, simpler than Redux for team this size).

- UI Library: shadcn/ui + Tailwind CSS — accessible, customizable, professional.

- RTL Support: Full Arabic right-to-left layout via CSS logical properties + i18next.

- Forms: React Hook Form + Zod validation schema.

- Video: Native WebRTC APIs wrapped in custom React hooks (useWebRTC).

- HTTP Client: Axios with request interceptors for JWT token injection.

- PWA: Vite PWA plugin for service worker + offline caching + mobile home screen install.

## 9.3 Backend — Laravel

- Laravel 11 — stable, well-documented, large community, excellent for REST APIs.

- Architecture: Service-Repository pattern with Form Requests, API Resources, and Events.

- Authentication: Laravel Sanctum for SPA authentication + JWT for mobile.

- Authorization: Spatie Laravel-Permission package for RBAC (role: graduate, mentor, admin).

- Queue System: Laravel Queues with Redis backend for background jobs (email, AI processing, notifications).

- WebSockets: Soketi (free, self-hosted Pusher-compatible server) + Laravel Echo on frontend.

- File Storage: Laravel Storage with MinIO (S3-compatible, self-hosted, FREE) for CV/profile files.

- Caching: Redis for session data, recommendation cache, and API rate limiting.

- API: RESTful with versioning (/api/v1/). Rate limiting via Laravel throttle middleware.

## 9.4 Database

Recommendation: PostgreSQL 16 PostgreSQL chosen over MySQL for: native JSON/JSONB columns (stores skill arrays, recommendation scores), full-text search in Arabic (pg_trgm extension), better support for complex analytical queries needed in admin analytics, and superior concurrency handling for booking conflicts.

## 9.5 AI Stack

| Component | Technology | Cost |
| --- | --- | --- |
| NLP / Text Processing | spaCy + HuggingFace Transformers (local) | FREE |
| Recommendation Engine | Python + scikit-learn + Surprise | FREE |
| Grammar Check | LanguageTool API (self-hosted or free tier) | FREE |
| CV Text Generation | Ollama + Mistral 7B (local LLM) | FREE |
| Keyword Database | O*NET API (US Labor Dept) + curated MENA additions | FREE |
| PDF Parsing | pdfplumber + python-docx | FREE |
| API Gateway to AI | FastAPI (Python microservice) | FREE |
| ML Training (Phase 2) | Google Colab Pro OR local GPU | $10/mo or FREE |

## 9.6 Real-Time Infrastructure

- WebSockets: Soketi server (self-hosted, Pusher-compatible, FREE) for all real-time events.

- Events: BookingConfirmed, MessageReceived, SessionStarting, NotificationPushed.

- Frontend: Laravel Echo library subscribes to private/presence channels over WebSocket.

- Push Notifications: Firebase Cloud Messaging (FCM) — 100% free for push to PWA/mobile.

## 9.7 Video Infrastructure

- Protocol: WebRTC (peer-to-peer, no server relay cost for direct connections).

- Signaling: Custom Laravel WebSocket endpoint handles SDP offer/answer exchange.

- STUN: Google STUN servers (stun.l.google.com:19302) — completely FREE.

- TURN: Self-hosted Coturn on cheapest VPS ($4/mo DigitalOcean) — only used when P2P fails.

- Security: DTLS-SRTP encryption is mandatory in WebRTC — all media encrypted in transit.

- Recording (Phase 2): MediaRecorder API for client-side recording — stored in MinIO.

## 9.8 Hosting Stack (Realistic Budget)

| Service | Provider | Cost/Month |
| --- | --- | --- |
| Laravel API + DB | Railway.app (free tier) OR Render.com | $0–7 |
| React Frontend | Vercel (free tier — excellent for React) | $0 |
| PostgreSQL | Railway.app managed postgres | $0–5 |
| Redis | Railway.app Redis add-on | $0–3 |
| File Storage | MinIO on same VPS OR Backblaze B2 | $0–2 |
| TURN Server | DigitalOcean Droplet 1GB | $4 |
| Soketi WebSocket | Same backend VPS | $0 |
| Email (Transactional) | Resend.com (3k/mo free) | $0 |
| Domain Name | .com via Namecheap | $12/year |
| TOTAL MONTHLY |  | ~$14–21/month |

## 9.9 Security Architecture

- Authentication: Laravel Sanctum SPA tokens + refresh token rotation.

- Authorization: RBAC with Spatie Permission — every API endpoint checks role+permission.

- Input Validation: Laravel Form Request classes with strict validation rules on all inputs.

- SQL Injection: Eloquent ORM with parameterized queries — no raw SQL in application code.

- XSS: React's default JSX escaping + DOMPurify for any user-generated HTML rendering.

- CSRF: Laravel CSRF token enforced on all state-changing API endpoints.

- Rate Limiting: Per-IP and per-user throttling on all API endpoints via Laravel middleware.

- File Upload Security: MIME type validation, malware scan hook (ClamAV on upload), rename to UUID.

- Video Encryption: WebRTC mandates DTLS-SRTP — all session media encrypted end-to-end.

- Data at Rest: Sensitive fields (phone numbers, emails) encrypted using AES-256 via Laravel Crypt.

# 10. Database Design

## 10.1 Core Tables

### users

| Column | Type | Notes |
| --- | --- | --- |
| id | BIGINT PK | Auto-increment primary key |
| uuid | UUID | Public-facing identifier (never expose int IDs) |
| name | VARCHAR(100) | Full name |
| email | VARCHAR(255) | Unique, indexed, encrypted at rest |
| phone | VARCHAR(20) | Encrypted, used for OTP |
| password_hash | VARCHAR(255) | bcrypt hashed |
| role | ENUM | 'graduate', 'mentor', 'admin' |
| avatar_url | VARCHAR(500) | MinIO stored path |
| status | ENUM | 'active', 'suspended', 'pending_verification' |
| email_verified_at | TIMESTAMP | Nullable |
| created_at / updated_at | TIMESTAMP | Laravel default timestamps |

### graduate_profiles

| Column | Type | Notes |
| --- | --- | --- |
| id / user_id (FK) | BIGINT | 1:1 with users |
| university | VARCHAR(200) | Institution name |
| major | VARCHAR(100) | Field of study |
| graduation_year | YEAR |  |
| skills | JSONB | Array of skill strings |
| target_roles | JSONB | Array of desired job titles |
| experience_level | ENUM | 'student', 'fresh_grad', '1-2yr', '3-5yr' |
| location | VARCHAR(100) | City/Governorate |
| bio | TEXT | Personal statement |
| career_roadmap | JSONB | AI-generated roadmap object |
| profile_strength | TINYINT | 0–100, computed on save |

### mentor_profiles

| Column | Type | Notes |
| --- | --- | --- |
| id / user_id (FK) | BIGINT | 1:1 with users |
| title / company | VARCHAR(200) | Current professional role |
| expertise_areas | JSONB | Array of domain tags |
| years_experience | TINYINT | 0–40 |
| industries | JSONB | Array of industry strings |
| languages | JSONB | Spoken languages with proficiency |
| verification_status | ENUM | 'pending', 'verified', 'rejected' |
| session_rate_free | BOOLEAN | TRUE = free sessions |
| avg_rating | DECIMAL(3,2) | Computed from reviews |
| total_sessions | INT | Denormalized counter |
| linkedin_url | VARCHAR(300) | For verification and profile enrichment |

### sessions

| Column | Type | Notes |
| --- | --- | --- |
| id / uuid | BIGINT / UUID |  |
| graduate_id / mentor_id | BIGINT FK | References users.id |
| scheduled_at | TIMESTAMP | UTC stored, displayed in user timezone |
| duration_minutes | TINYINT | 30, 45, or 60 |
| status | ENUM | 'pending','confirmed','ongoing','completed','cancelled','no_show' |
| session_goal | TEXT | Graduate-provided goal statement |
| video_room_id | VARCHAR(100) | WebRTC room identifier |
| mentor_notes | TEXT | Private mentor notes |
| cv_id (FK) | BIGINT | Attached CV version (nullable) |
| completed_at | TIMESTAMP | Nullable — set on completion |

### cvs

| Column | Type | Notes |
| --- | --- | --- |
| id / graduate_id (FK) | BIGINT |  |
| version_number | TINYINT | Increments per rebuild |
| content | JSONB | Full structured CV data |
| target_role | VARCHAR(100) | Role this CV is optimized for |
| ats_score | TINYINT | 0–100 |
| keyword_gaps | JSONB | Missing keywords array |
| file_url | VARCHAR(500) | Generated PDF path in MinIO |
| is_current | BOOLEAN | TRUE = active version |

### availability_slots

| Column | Type | Notes |
| --- | --- | --- |
| id / mentor_id (FK) | BIGINT |  |
| day_of_week | TINYINT | 0=Sunday...6=Saturday (recurring) |
| start_time / end_time | TIME | UTC stored |
| slot_date | DATE | Nullable — specific date override |
| is_recurring | BOOLEAN | TRUE = weekly recurring |
| is_blocked | BOOLEAN | TRUE = mentor blocked this slot |

### Other Key Tables

- reviews: id, session_id, reviewer_id, reviewee_id, rating (1-5), comment, created_at

- messages: id, sender_id, receiver_id, session_id (nullable), body, read_at, created_at

- notifications: id, user_id, type, title, body, data (JSONB), read_at, created_at

- recommendation_scores: id, graduate_id, mentor_id, score, factors (JSONB), generated_at

- admin_logs: id, admin_id, action, target_type, target_id, metadata (JSONB), ip_address, created_at

- university_partners: id, name, contact_email, license_tier, created_at

- skill_taxonomy: id, skill_name, category, related_roles (JSONB), created_at

# 11. API Modules

## 11.1 Authentication API

- POST /api/v1/auth/register — Graduate/Mentor registration

- POST /api/v1/auth/login — Login, returns Sanctum token

- POST /api/v1/auth/logout — Revoke current token

- POST /api/v1/auth/verify-otp — Phone OTP verification

- POST /api/v1/auth/refresh — Token refresh

## 11.2 Profile API

- GET /api/v1/profile — Get authenticated user's profile

- PUT /api/v1/profile — Update profile

- POST /api/v1/profile/avatar — Upload avatar image

- GET /api/v1/mentors/{uuid} — Get public mentor profile

- GET /api/v1/mentors — Browse/search mentors (filterable)

## 11.3 AI / Recommendation API

- GET /api/v1/recommendations — Get AI mentor recommendations for auth graduate

- POST /api/v1/recommendations/{mentor_uuid}/dismiss — Record dismissal signal

- POST /api/v1/cv/analyze — Submit CV text for ATS analysis

- POST /api/v1/cv/optimize — Get keyword recommendations for target role

- GET /api/v1/roadmap — Get AI career roadmap for authenticated graduate

## 11.4 Sessions & Booking API

- GET /api/v1/mentors/{uuid}/availability — Get available time slots

- POST /api/v1/sessions — Create session booking request

- PUT /api/v1/sessions/{id}/confirm — Mentor confirms booking

- PUT /api/v1/sessions/{id}/cancel — Cancel with reason

- GET /api/v1/sessions — List user's sessions (filter by status)

- GET /api/v1/sessions/{id} — Session detail + room credentials

- POST /api/v1/sessions/{id}/complete — Mark session as completed

## 11.5 CV API

- GET /api/v1/cvs — List graduate's CV versions

- POST /api/v1/cvs — Create new CV version

- PUT /api/v1/cvs/{id} — Update CV content

- GET /api/v1/cvs/{id}/score — Get current ATS score

- POST /api/v1/cvs/{id}/export — Generate and return PDF download URL

- POST /api/v1/cvs/import — Upload existing CV for parsing

## 11.6 Messaging API

- GET /api/v1/messages — List conversations

- GET /api/v1/messages/{user_uuid} — Get conversation with specific user

- POST /api/v1/messages — Send message

- PUT /api/v1/messages/{id}/read — Mark as read

## 11.7 Admin API

- GET /api/v1/admin/users — List all users (paginated, filterable)

- PUT /api/v1/admin/users/{id}/status — Update user status

- GET /api/v1/admin/mentors/pending — Verification queue

- PUT /api/v1/admin/mentors/{id}/verify — Approve/reject mentor

- GET /api/v1/admin/analytics — Platform-wide KPI data

- GET /api/v1/admin/sessions — All sessions with filters

# 12. UI/UX Product Flow

## 12.1 Design Principles

- Arabic-First: All UI defaults to RTL Arabic. Language toggle adds English as secondary.

- Mobile-First: Designed for 375px width upward. Bottom navigation on mobile.

- Accessibility: WCAG 2.1 AA compliance — sufficient color contrast, focus states, screen reader labels.

- Low-Bandwidth Friendly: Static HTML skeleton on load, progressive enhancement. Images lazy-loaded. Minimal JavaScript bundle (<200KB gzipped).

- Trust Signals: Mentor verification badges, session counts, review stars prominently displayed.

## 12.2 Key Screens

| Screen | Key Elements |
| --- | --- |
| Landing Page | Hero with clear value prop in Arabic, social proof (sessions completed counter), CTA buttons, university logos |
| Onboarding Wizard | 5-step progress indicator, one question per step, smooth transitions, ability to go back |
| Mentor Discovery | Grid of mentor cards with avatar, name, title, expertise tags, rating, match %, 'Book' CTA |
| Mentor Profile | Cover photo, bio, timeline, session stats, review list, availability calendar preview |
| Booking Flow | Calendar widget, time slot picker, goal input, CV attachment, confirmation screen |
| CV Builder | Two-column layout: form on left, live preview on right, ATS score meter at top |
| Video Session Room | Full-screen video, mini self-view, chat sidebar, notes panel, bandwidth indicator, session timer |
| Dashboard (Graduate) | Upcoming sessions, AI match cards, CV score widget, progress stats, notification feed |
| Dashboard (Mentor) | Today's sessions, pending bookings, graduate pipeline, impact stats |
| Admin Dashboard | KPI summary cards, user growth chart, pending verification queue, recent activity log |

## 12.3 Design System Tokens

- Primary Color: Deep Navy #1B2A4A (authority, trust)

- Accent Color: Teal #0D7377 (action, progress)

- Background: Warm White #FAFBFC

- Typography: Noto Sans Arabic (Arabic) + Inter (Latin) — both Google Fonts, free

- Border Radius: 8px standard, 16px on cards, 24px on modals

- Spacing: 4px base grid unit — all spacing multiples of 4

# 13. Monetization Strategy

## 13.1 Freemium Model

| Feature | Free Tier | Premium Tier ($5–15/mo) |
| --- | --- | --- |
| Mentor Sessions | 2 sessions/month | Unlimited sessions |
| CV Versions | 1 active version | Unlimited versions + comparison |
| ATS Scoring | Basic score | Full breakdown + suggestions |
| Mentor Access | Free mentors only | Paid expert mentors |
| Career Roadmap | Generic template | AI-personalized roadmap |
| Session Recording | Not available | Cloud-saved recordings |
| Priority Booking | Standard queue | Priority slot access |
| Profile Badge | Standard | "Premium Graduate" badge |

## 13.2 Additional Revenue Streams

- University Licensing: $200–500/month per institution for white-labeled career center portal, analytics dashboard, and bulk student accounts.

- Mentor Revenue Share: Premium mentors can charge $10–30/session; platform takes 20% commission (introduced Phase 2).

- CV Pro Export: One-time $2–3 charge for premium CV template exports.

- Featured Mentor: Mentors can pay $10/month for featured placement in discovery results.

- Recruitment Partner Listings: Companies pay to post curated job listings to verified graduate profiles.

## 13.3 Revenue Projections

| Revenue Stream | Month 6 | Month 12 | Month 18 |
| --- | --- | --- | --- |
| Premium Subscriptions | $250 | $1,500 | $5,000 |
| University Licenses | $0 | $600 | $2,000 |
| Commission (Sessions) | $0 | $300 | $1,500 |
| CV Pro Exports | $50 | $200 | $600 |
| TOTAL MRR | $300 | $2,600 | $9,100 |

# 14. Growth Strategy

## 14.1 First 10,000 Users in Yemen

### Phase 1: University Seeding (Month 1–2)

- Partner with 3–5 universities in Sana'a, Aden, and Taiz as pilot institutions.

- Present at graduation ceremonies — capture highest-intent moment (freshly graduated = maximum pain).

- Recruit 20–30 high-profile Yemeni professionals (diaspora + local) as founding mentors — social proof is critical.

- WhatsApp-based referral loop: graduates refer classmates, earn bonus sessions.

### Phase 2: Social Amplification (Month 2–4)

- Document 'success stories' from early cohort — video testimonials shared on social media.

- Facebook and Instagram targeted ads (low CPC in Yemen market — $0.02–0.08 per click).

- Partner with Yemeni student Facebook groups (largest ones have 100k+ members).

- Arabic YouTube content: '5 CV mistakes Yemeni graduates make' — free organic SEO.

### Phase 3: Institutional Partnerships (Month 4–8)

- University career center licensing agreements — instant access to entire graduating class.

- NGO partnerships: Connect with organizations supporting Yemeni youth employment.

- Diaspora network activation: Yemeni professionals in Gulf, US, UK invited as mentors.

## 14.2 Retention Levers

- Email drip sequence: 7-day onboarding, 30-day re-engagement, CV completion nudge.

- Progress notifications: 'Your CV score improved from 45 to 72!' — behavioral reinforcement.

- Mentor relationship continuity: Encourage 3-session series booking, not one-offs.

- Community content: Weekly career tips in-platform — reason to return beyond sessions.

# 15. Risk Analysis

| Risk | Severity | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Mentor supply shortage | High | Medium | Diaspora outreach, founding mentor perks, LinkedIn campaigns |
| Poor internet = session failure | High | High | WebRTC adaptive bitrate, audio-only fallback, text fallback |
| Low user trust in digital platforms | High | Medium | University endorsements, transparent reviews, verified badges |
| AI recommendation quality low at launch | Medium | High | Rule-based fallback, manual curation layer, feedback loops |
| Political/infrastructure disruption | High | Medium | Offline-capable PWA, async messaging, session rescheduling |
| Payment infrastructure gaps | Medium | High | Start free-only, use international payment (Stripe) for diaspora |
| Student team capacity constraints | Medium | Medium | Phased roadmap, MVP scope discipline, weekly team syncs |
| Data privacy/security breach | High | Low | OWASP top 10 adherence, encrypted PII, rate limiting, audits |
| Competitor enters market | Medium | Low | First mover + deep local relationships = strong defensibility |

# 16. MVP Roadmap — 90 Days

## Sprint 1 (Days 1–14): Foundation

- Project setup: Git repository, branch strategy, CI/CD pipeline (GitHub Actions).

- Laravel project scaffold: auth, RBAC, API structure, PostgreSQL connection.

- React project scaffold: Vite, Tailwind, routing, Arabic RTL layout baseline.

- Database: Core tables created with migrations (users, profiles, sessions).

- Auth flow: Registration, login, OTP verification, Sanctum token management.

## Sprint 2 (Days 15–28): Core Profiles

- Graduate onboarding wizard (5 steps, stored to DB).

- Mentor profile creation and admin verification queue.

- Availability slot management (mentor sets weekly schedule).

- Admin dashboard: user list, verification queue.

- Email notifications: registration confirmation, verification approval.

## Sprint 3 (Days 29–42): AI Engine 1 + Matching

- Implement weighted cosine similarity recommendation engine in Python/FastAPI.

- Laravel integration: API call to Python service, cache results in Redis.

- Mentor discovery page: display recommendations with match scores.

- Mentor search and filter (specialization, availability, rating).

## Sprint 4 (Days 43–56): Session Booking + Scheduling

- Booking request flow (graduate → mentor).

- Conflict detection logic: no double-booking of mentor slots.

- Booking confirmation/rejection flow.

- Session dashboard for both roles.

- Reminder notifications: email + in-app (24h, 1h, 15min).

## Sprint 5 (Days 57–70): Video Mentoring

- WebRTC signaling server via Laravel WebSocket (Soketi).

- React video room component with local/remote video streams.

- STUN integration (Google free STUN).

- Coturn TURN server deployed on $4 VPS.

- Adaptive bitrate logic: detect bandwidth and switch quality tier.

- Audio-only fallback mode.

- Text chat fallback for severe connectivity loss.

## Sprint 6 (Days 71–84): CV Builder + ATS Engine

- CV Builder UI: structured form with live preview.

- CV import: PDF/DOCX parsing via Python pdfplumber + python-docx.

- ATS scoring engine: keyword coverage, formatting, completeness checks.

- Keyword gap analysis against O*NET role taxonomy.

- LanguageTool grammar integration.

- PDF export of completed CV.

## Sprint 7 (Days 85–90): Polish, Test, Deploy

- End-to-end testing: all critical user journeys tested.

- Performance audit: Lighthouse score >80, bundle <200KB.

- Security review: OWASP checklist, penetration test of auth flows.

- Deploy to production: Vercel (frontend) + Railway (backend) + DigitalOcean TURN.

- Seed initial data: 10 founding mentors, sample career roadmaps.

- Soft launch to 50 beta users from university partnerships.

# 17. Phase 2 Advanced Roadmap (Month 4–12)

## Month 4–5: Intelligence Layer

- Collaborative filtering layer added to recommendation engine (Surprise library).

- Session outcome tracking: A/B test rule-based vs. collaborative filter quality.

- Career Roadmap Generator: AI-generated 6–18 month plans per graduate profile.

- Skill gap visualization: radar chart comparing current vs. target role requirements.

## Month 5–6: Engagement & Retention

- Community Feed: moderated achievement sharing and tips board.

- Achievement badge system: gamified progress markers.

- Email drip campaigns: automated career tip series (8-week sequence).

- Mobile app: Capacitor.js wrapper of React PWA for iOS/Android store publishing.

## Month 6–8: Monetization Activation

- Premium subscription: Stripe payment integration (international cards for diaspora).

- Paid mentor tier: mentor earnings dashboard, platform commission logic.

- University licensing portal: white-labeled career center interface per institution.

- CV Pro export: premium template designs for $2–3 one-time fee.

## Month 8–10: ML Enhancement

- Train first ML model on session outcome data (requires 1,000+ labeled sessions).

- Replace collaborative filter with gradient-boosted model for recommendations.

- Introduce NLP session quality analysis: analyze post-session feedback text.

- A/B testing framework: systematically test product decisions on user segments.

## Month 10–12: Regional Expansion

- Multi-language support: add English UI alongside Arabic.

- Egypt market pilot: adapted content, local mentor recruitment.

- Job board integration: connect to LinkedIn Jobs API and local MENA job boards.

- Employer portal: companies post opportunities directly to matched graduate profiles.

# 18. Cost Optimization Plan

## 18.1 Zero-Cost Development Stack

- Version Control: GitHub (free for public/student repos via GitHub Education pack).

- CI/CD: GitHub Actions (2,000 free minutes/month — sufficient for small team).

- IDE: VS Code (free) with recommended extension pack shared via .vscode/extensions.json.

- Design: Figma (free tier supports 3 projects — sufficient for MVP).

- API Testing: Bruno (free, open-source Postman alternative) — collection committed to repo.

- Local AI Dev: Ollama (runs LLMs locally on dev machines — no API costs during development).

- Database GUI: TablePlus free tier or DBeaver (fully free).

- Email Testing: Mailtrap.io free tier (100 emails/day for staging testing).

## 18.2 Free Production Tiers

- Frontend Hosting: Vercel free tier — unlimited bandwidth for static sites, global CDN.

- Backend: Railway.app free tier ($5 credit/month) or Render.com free web service.

- Database: Railway.app PostgreSQL free tier (500MB — sufficient for MVP phase).

- Email: Resend.com — 3,000 emails/month free forever.

- Monitoring: Better Stack (formerly Logtail) — 1GB logs/month free. UptimeRobot — free uptime monitoring.

- Error Tracking: Sentry.io — 5,000 errors/month free tier.

- Analytics: PostHog (self-hosted, open-source) OR Plausible free trial for product analytics.

## 18.3 Minimal Paid Infrastructure

- TURN Server: $4/month DigitalOcean droplet — the ONE unavoidable cost for video reliability.

- Domain: $12/year from Namecheap. Total first-year cost with domain: ~$60.

- SSL: Let's Encrypt (free forever via Certbot) — no SSL certificate costs ever.

Total Infrastructure Cost Estimate Development phase: $0/month (all free tiers + local development) MVP launch (0-500 users): ~$16/month Growth phase (500-5,000 users): ~$50/month (upgrade database + compute) This is genuinely achievable — many successful SaaS products launched on similar budgets.

# 19. Recommended Open Source Tools

| Tool | Category | Why Chosen |
| --- | --- | --- |
| Laravel 11 | Backend Framework | Battle-tested, excellent ORM, built-in queue, 99% of needed features |
| React 18 + Vite | Frontend | Fastest dev experience, huge ecosystem, PWA support |
| PostgreSQL 16 | Database | JSON support, full-text search, superior to MySQL for this use case |
| Redis | Cache/Queue | Fast, well-supported in Laravel, handles sessions + queues |
| Soketi | WebSockets | Self-hosted Pusher-compatible, zero cost, easy Laravel Echo integration |
| Coturn | TURN Server | Industry-standard TURN/STUN relay, battle-tested, free |
| FastAPI | AI Microservice | Fast Python API framework, ideal for AI model serving |
| spaCy | NLP | Industrial-strength NLP, Arabic language model available |
| scikit-learn | ML | Comprehensive ML library, cosine similarity, feature engineering |
| Ollama + Mistral 7B | Local LLM | Runs LLM locally on CPU, no API costs for text generation |
| pdfplumber | PDF Parsing | Best Python library for extracting structured text from PDFs |
| LanguageTool | Grammar Check | Open-source, self-hostable, supports Arabic |
| MinIO | Object Storage | S3-compatible, self-hosted, free object storage for files/CVs |
| Spatie Permission | RBAC | Best-in-class Laravel permission package, 15k+ GitHub stars |
| Tailwind CSS | Styling | Utility-first, no unused CSS, RTL support, shadcn/ui compatible |
| shadcn/ui | Components | High-quality accessible components, fully customizable |
| Sentry (free) | Error Tracking | Real-time error monitoring with source maps support |
| PostHog (open-source) | Analytics | Full product analytics, self-hostable, free |

# 20. Engineering Complexity — Graduation Committee Highlights

## 20.1 Recommendation System Architecture

The recommendation engine represents a genuine machine learning pipeline, not a trivial filter. It demonstrates knowledge of:

- Feature engineering: converting heterogeneous user profile data (text, enums, arrays, numeric) into a unified feature vector suitable for mathematical similarity operations.

- Cosine similarity: the mathematical foundation of modern recommendation systems, applied correctly to sparse skill vectors via Jaccard similarity for set-type features.

- Weighted scoring systems: domain knowledge encoded as weights that reflect empirical importance (specialization match matters more than location preference).

- Collaborative filtering: understanding of how user-user CF improves beyond content-based filtering as data accumulates.

- ML pipeline thinking: data collection → feature engineering → model training → serving → feedback loop → retraining.

Academic Depth Marker The recommendation system demonstrates understanding of the cold-start problem (solved via rule-based fallback), the exploration-exploitation tradeoff (why we don't just recommend the highest-rated mentor every time), and the importance of feedback signals for model improvement — these are graduate-level ML concepts.

## 20.2 NLP Pipeline Architecture

- Named Entity Recognition (NER): applying spaCy's Arabic NER model to extract structured information from unstructured CV text — a genuine applied NLP task.

- TF-IDF and keyword extraction: understanding how term frequency-inverse document frequency identifies important role-specific keywords in job descriptions vs. CV text.

- Text classification: categorizing CV sections (education, experience, skills) from raw extracted text.

- Multi-criteria scoring function: the ATS score formula combines multiple signals into a single interpretable metric — demonstrates understanding of composite scoring in NLP systems.

- Text generation with constraint: using LLM (Mistral 7B via Ollama) to suggest keyword additions while preserving factual accuracy — demonstrates prompt engineering and controlled generation.

## 20.3 WebRTC Optimization

- ICE candidate gathering: understanding of the Interactive Connectivity Establishment protocol — how peers discover their public-facing addresses through STUN queries.

- NAT traversal: deep understanding of how symmetric NAT configurations break P2P connections and require relay (TURN) — a genuinely complex networking problem.

- Adaptive bitrate algorithm: real-time monitoring of RTCPeerConnection.getStats() to detect packet loss and adjust video encoding parameters dynamically.

- DTLS-SRTP security: demonstrating that the team understands end-to-end encryption in media streams — not an afterthought but a protocol-level guarantee.

- SDP manipulation: modifying Session Description Protocol offers to enforce bandwidth constraints for low-connectivity scenarios.

## 20.4 Scalable Laravel Architecture

- Service-Repository pattern: clear separation between business logic (Services), data access (Repositories), and HTTP handling (Controllers) — a professional-grade architecture decision.

- Event-Driven design: using Laravel Events and Listeners for side effects (send email on booking confirmed, update recommendation cache on profile change) — demonstrates understanding of decoupled systems.

- Queue-based async processing: AI analysis jobs run in background queues, not blocking HTTP requests — demonstrates understanding of async architecture and user experience tradeoffs.

- API versioning: /api/v1/ prefix enables future API changes without breaking existing clients — a real-world engineering concern rarely taught in courses.

- Database query optimization: eager loading relationships to prevent N+1 query problems, strategic indexing on foreign keys and frequently-queried columns.

## 20.5 AI Workflow Orchestration

System Design Challenge Solved The platform coordinates multiple AI services (recommendation, NLP, LLM, scoring) without a dedicated ML platform. The orchestration pattern: 1. Laravel API receives user action (e.g., 'Build CV') 2. Dispatches async job to Redis queue 3. Queue worker calls FastAPI microservice via HTTP 4. FastAPI runs NLP pipeline (spaCy + pdfplumber + LanguageTool) 5. Results cached in Redis with TTL 6. Laravel API returns cached result to user 7. Recommendation engine re-runs nightly via Laravel Scheduler This demonstrates understanding of microservice communication, caching strategy, async processing, and the tradeoff between response latency and computational cost.

# 21. Final Launch Readiness Checklist

## 21.1 Technical Readiness

- All P0 features implemented and manually tested by at least 2 team members.

- Unit tests written for all AI engine scoring functions (pytest).

- Feature tests written for all critical API endpoints (PHPUnit/Pest).

- Lighthouse performance score: ≥80 on mobile.

- Lighthouse accessibility score: ≥90.

- PageSpeed: First Contentful Paint <2.5s on 3G connection simulation.

- OWASP Top 10 checklist reviewed and all critical issues resolved.

- SSL certificate issued and auto-renewal configured (Certbot).

- Database backups configured: daily automated backup to external storage.

- Error monitoring active: Sentry capturing production errors with alerts.

- Uptime monitoring active: UptimeRobot alerting on >5-minute downtime.

- Environment variables: .env never committed; production secrets in hosting vault.

## 21.2 Product Readiness

- Arabic translations complete for all UI strings (zero English visible to Arabic users).

- All email templates designed and tested across major email clients.

- Push notification templates written and tested on Android + iOS (PWA).

- Admin can verify mentors end-to-end without developer intervention.

- At least 10 verified mentors with complete profiles ready at launch.

- At least 5 career roadmap templates seeded for top graduate specializations.

- Keyword database seeded with at least 500 role-skill mappings.

- Terms of Service and Privacy Policy pages live in Arabic and English.

## 21.3 Business Readiness

- University partnership MOU signed with at least 1 institution for pilot.

- Customer support channel established (WhatsApp Business number or email).

- Social media accounts created: Instagram, LinkedIn, Facebook with >100 followers.

- Landing page A/B test running with at least 2 variants.

- Beta user group of 50 real graduates completed onboarding and feedback.

- On-call rotation defined for first week post-launch.

- Runbook written for common issues: session failures, booking errors, CV export failures.

## 21.4 Post-Launch (Day 1–30)

- Daily: Review error logs, check session success rate, respond to support tickets.

- Weekly: KPI dashboard review, team retrospective, prioritize hotfixes.

- Biweekly: Interview 5 graduates and 2 mentors for qualitative feedback.

- Monthly: Publish impact report (sessions completed, CV improvements, success stories).

Final Note to Team This PRD is a living document. Update it as you learn from real users. The best product decisions come from watching actual graduates use the platform — not from assumptions made in planning. Build fast, measure everything, and iterate weekly. You are building something that genuinely matters to Yemeni graduates. That is a rare and meaningful engineering opportunity.